Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 June 2026 |
| --- | --- |
| Team ID | TEAM-MEDICARE-01 |
| Project Name | Book a Doctor (MediCareBook) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Database Setup | USN-1 | As a user, I can register for an account by providing my name, email, password, phone, and role | 3 | High | Fullstack Dev |
| Sprint-1 | User Authentication & Database Setup | USN-2 | As a user, I can log into the application with my credentials to receive a JWT authentication token | 2 | High | Backend Dev |
| Sprint-1 | User Authentication & Database Setup | USN-3 | As a developer, I can define MongoDB schemas for Users, Doctors, and Appointments using Mongoose | 2 | High | Database Dev |
| Sprint-2 | Doctor Application & Admin Governance | USN-4 | As a user, I can submit an application form to become a registered doctor on the platform | 3 | High | Frontend Dev |
| Sprint-2 | Doctor Application & Admin Governance | USN-5 | As an administrator, I can view doctor application requests and approve or reject them | 3 | High | Fullstack Dev |
| Sprint-3 | Appointment Booking & Document Upload | USN-6 | As a patient, I can search approved doctors, choose datetime slots, and attach medical documents | 5 | High | Fullstack Dev |
| Sprint-3 | Appointment Booking & Document Upload | USN-7 | As a doctor, I can view my appointment bookings, download patient files, and update booking status | 4 | High | Fullstack Dev |
| Sprint-4 | Notifications & System Verification | USN-8 | As a user, I can view in-app notifications, mark them as read or delete them | 2 | Medium | Frontend Dev |
| Sprint-4 | Notifications & System Verification | USN-9 | As a QA engineer, I can execute end-to-end UAT test cases and verify system responsiveness | 2 | High | QA Dev |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 3 Days | 26 Jun 2026 | 28 Jun 2026 | 7 | 28 Jun 2026 |
| Sprint-2 | 6 | 3 Days | 29 Jun 2026 | 01 Jul 2026 | 6 | 01 Jul 2026 |
| Sprint-3 | 9 | 3 Days | 02 Jul 2026 | 04 Jul 2026 | 9 | 04 Jul 2026 |
| Sprint-4 | 4 | 1 Day | 05 Jul 2026 | 05 Jul 2026 | 4 | 05 Jul 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts